DAILY FIELD REPORT - 06-17-2026

Project: Morena Conveyance Northern
Resident Engineer: Terry West
Weather: High: 71°F, Low: 62°F, Wind: 8 mph WNW, Overcast
Hours: 19:30 - 03:30

## Activities Detail

SD MORENA CONVEYANCE - SOUTH PAVE CREW / SD MORENA CONVEYANCE - SOUTH GRIND CREW — Town Centre / La Jolla Village Dr - UTC

• Digout Schedule — 6/17/2026:

- DO #La Jolla WB Outside — 0.5' depth × 0W × 0L = 1,866 SF (69.98 tons)

- DO #La Jolla EB Outside — 0.5' depth × 0W × 0L = 2,952 SF (110.7 tons)

Total: 4,818 SF / 180.68 Tons

• Material: 231.869 TN 3/4" HMA

• Plant: MM MIRAMAR

Hours: 7:30 PM - 3:30 AM

Manpower:

LL-02- Foreman - QTY 1 - 8 HRS EA - RJ NOBLE

LL-04- Operator - QTY 1 - 8 HRS EA - RJ NOBLE

LL-03- Laborers - QTY 1 - 8 HRS EA - RJ NOBLE

LL-11- Teamster - QTY 1 - 7 HRS EA - DIII

LL-03- Laborers - QTY 1 - 3.5 HRS EA - RJ NOBLE

LL-11- Teamster - QTY 9 - 3.5 HRS EA - DIII

LL-04- Operator - QTY 1 - 3.5 HRS EA - PRSI

LL-03- Laborers - QTY 1 - 8 HRS EA - HUDSON

Equipment:

LE-13- Roller H222 - QTY 1 - 8 HRS EA - RJ NOBLE

LE-09- Skip Loader - QTY 1 - 8 HRS EA - RJ NOBLE

LE-125- Skid Steer - QTY 1 - 8 HRS EA - RJ NOBLE

LE-63- Asphalt Paver - QTY 1 - 8 HRS EA - RJ NOBLE

LE-160- Pup Roller - QTY 1 - 8 HRS EA - RJ NOBLE

LE-51- Pickup Truck - QTY 1 - 8 HRS EA - RJ NOBLE

LE-01- Crew Truck - QTY 1 - 8 HRS EA - RJ NOBLE

LE-23- Super 10 End Dump Truck - QTY 1 - 7 HRS EA - DIII

LL-08- PM - QTY 1 - 8 HRS EA - RJ NOBLE - RENTAL

LE-157- Tack Truck - QTY 1 - 8 HRS EA - RJ NOBLE

LE-42- Utility Truck - QTY 1 - 8 HRS EA - RJ NOBLE

LE-19- Street sweeper - QTY 1 - 8 HRS EA - RJ NOBLE

LE-23- Super 10 End Dump Truck - QTY 9 - 3.5 HRS EA - DIII

LE-71- Pavement Grinder - QTY 1 - 3.5 HRS EA - PRSI

LE-19- Street sweeper - QTY 1 - 8 HRS EA - CTI

## Consolidated Resources

| Resource | Pay Type | Class | Qty | Company | Total Hours |
| --- | --- | --- | --- | --- | --- |
| LL-02- Foreman | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE | 8 |
| LL-04- Operator | CS - Cost | LR - Labor Regular Time | 9 | RJ NOBLE | 72 |
| LL-03- Laborers | CS - Cost | LR - Labor Regular Time | 6 | RJ NOBLE | 48 |
| LL-11- Teamster | CS - Cost | LR - Labor Regular Time | 1 | DIII | 7 |
| LL-03- Laborers | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE | 7 |
| LL-11- Teamster | CS - Cost | LR - Labor Regular Time | 9 | DIII | 31.5 |
| LL-04- Operator | CS - Cost | LR - Labor Regular Time | 1 | PRSI | 3.5 |
| LL-03- Laborers | CS - Cost | LR - Labor Regular Time | 1 | HUDSON | 8 |
| LE-13- Roller H222 | CS - Cost | LR - Labor Regular Time | 3 | RJ NOBLE | 24 |
| LE-09- Skip Loader | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE | 8 |
| LE-125- Skid Steer | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE | 8 |
| LE-63- Asphalt Paver | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE | 16 |
| LE-160- Pup Roller | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE | 8 |
| LE-51- Pickup Truck | CS - Cost | LR - Labor Regular Time | 4 | RJ NOBLE | 32 |
| LE-01- Crew Truck | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE | 16 |
| LE-23- Super 10 End Dump Truck | CS - Cost | LR - Labor Regular Time | 1 | DIII | 7 |
| LE-157- Tack Truck | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE | 8 |
| LE-42- Utility Truck | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE | 16 |
| LE-19- Street sweeper | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE | 16 |
| LE-23- Super 10 End Dump Truck | CS - Cost | LR - Labor Regular Time | 9 | DIII | 31.5 |
| LE-71- Pavement Grinder | CS - Cost | LR - Labor Regular Time | 1 | PRSI | 3.5 |
| LE-19- Street sweeper | CS - Cost | LR - Labor Regular Time | 1 | CTI | 8 |