We

## Consolidated Resources

| Resource | Pay Type | Class | Qty | Company | Total Hours |
| --- | --- | --- | --- | --- | --- |
| LL-02- Foreman | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE - SOUTH | 9 |
| LL-04- Operator | CS - Cost | LR - Labor Regular Time | 10 | RJ NOBLE - SOUTH | 45 |
| LL-03- Laborers | CS - Cost | LR - Labor Regular Time | 8 | RJ NOBLE - SOUTH | 36 |
| LL-11- Teamster | CS - Cost | LR - Labor Regular Time | 6 | DIII | 22.8 |
| LL-03- Laborers | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE - SOUTH | 10 |
| LL-04- Operator | CS - Cost | LR - Labor Regular Time | 2 | PRSI | 8 |
| LL-03- Laborers | CS - Cost | LR - Labor Regular Time | 2 | HUDSON | 9 |
| LE-13- Roller H222 | CS - Cost | LR - Labor Regular Time | 3 | RJ NOBLE - SOUTH | 13.5 |
| LE-09- Skip Loader | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE - SOUTH | 4.5 |
| LE-125- Skid Steer | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE - SOUTH | 4.5 |
| LE-63- Asphalt Paver | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE - SOUTH | 9 |
| LE-160- Pup Roller | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE - SOUTH | 4.5 |
| LE-51- Pickup Truck | CS - Cost | LR - Labor Regular Time | 4 | RJ NOBLE - SOUTH | 18 |
| LE-01- Crew Truck | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE - SOUTH | 9 |
| LE-23- Super 10 End Dump Truck | CS - Cost | LR - Labor Regular Time | 6 | DIII | 22.8 |
| LE-157- Tack Truck | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE - SOUTH | 4.5 |
| LE-23- Super 10 End Dump Truck | CS - Cost | LR - Labor Regular Time | 1 | RJ NOBLE - SOUTH | 4.5 |
| LE-42- Utility Truck | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE - SOUTH | 9 |
| LE-19- Street sweeper | CS - Cost | LR - Labor Regular Time | 2 | RJ NOBLE - SOUTH | 9 |
| LE-71- Pavement Grinder | CS - Cost | LR - Labor Regular Time | 2 | PRSI | 8 |
| LE-19- Street sweeper | CS - Cost | LR - Labor Regular Time | 1 | CTI | 4.5 |